## Slide 1: Giles Animal Rescue Client: Christine Link-Owens
Jackie Falatko, Devin Henslee
CS4624 Midterm Presentation
VT, Blacksburg, May 1, 2014

## Slide 2: Project Description
Giles Animal Rescue needs help updating their website.
Uses Drupal for easy updating
Client is not familiar with Drupal.

## Slide 3: Project Goals
Change a few things on each page, mostly with regard to images.
Refine interface to make it easy to update content.
Create User Manual and Tutorials on how to add and update content.

## Slide 4: Original Website

## Slide 5: Display Modifications
We focused primarily on our client’s objectives, mostly fixing bugs and display issues.
Summary of changes:
  Modified search filter
  Removed metadata
  Added pictures to Volunteer, Donate, and About Us pages
  Added the ability to enlarge pictures
  Created a separate tab for the shelter
  Adjusted the links block
  Modified how picture galleries were being displayed
  Added a traffic counter
  Modified status of adoptable pets to better reflect status

## Slide 6: Changed Filter for Animals

## Slide 7: Added a Tab for Shelter

## Slide 8: Added Pictures Page

## Slide 9: Added Ability To Enlarge Photos

## Slide 10: Created Intuitive Content Management
Better back end management
Consistent text formatting
Newsletter subscription administration

## Slide 11: Updated GoDaddy Information
Updated password for more security
Working on downloading all files
  Create a back up for accidental loss

## Slide 12: Plans for Rest of Semester
Continue updating each page.
  Adding photos
  Changing formatting
Create a comment system for users to comment on animals.
  Comments must be approved
Recreate the Donate page.
  Add functionality to add photos
  Create option for “In Memory Of”

## Slide 13: Plans for Rest of Semester
Create a “User Guide” to make it easier for client.

## Slide 14: Problems
GoDaddy user interface is poor.
No form of version control
No back ups
Trouble updating version of Drupal