## Slide 1: Giles County Animal Rescue
Virginia Tech, CS4624 Spring 2013, 5/6/2013
Amber Parsons
Greg Myrick
Blacksburg, VA
Client:
Christine Link-Owens

## Slide 2: Overview
Project goals
Timeline
Work accomplished:
  Mockups
  Development
  User Testing/Bug Fixes
  Release
Demo

## Slide 3: Project Goals
Redesign/fix the Giles County Animal Rescue website.
  Broken features
  Redundancies
  Hard to use/navigate
Add new features
  Newsletter functionality
  Expanded animal statuses
Train users to add content and maintain the new website

## Slide 4: Giles County Animal Rescue - Before Redesign

## Slide 5: Timeline
February 8th: Meet with the client
February 15th: Submit plan and mockups for proposed interfaces/functionality
March 15th: Give update of development status
March 30th: Submit all implemented functionality as prototype for evaluation
April: 10th: Finish initial development
April 15th: Wrap up testing, bug fixes, begin user testing
April: 30th: Finish user testing, last bug fixes, release website

## Slide 6: Mockups
Created mockups using Google draw

## Slide 7: Development
Began with fixing bugs
Quickly realized that many things were beyond repair
  Many of the layout files were full of hacks and quick fixes
2 options:
  Find workarounds
  Restart and design from scratch
We chose to start from scratch

## Slide 8: Development
We needed to recreate the website
  Recreated views
  Added in content types
  Installed necessary modules
  Migrated data
Once that was finished, we needed to add any new functionality

## Slide 9: User Testing/Bug Fixes
Users had several issues with our design:
  Difficult to find some pages
  Requests for additional functionality
    Adding new animal statuses
      Adoptable - Foster Care, At Risk
      Lost, Found
      Saved - Adopted, Rescued, Owner Found
      Hidden, Hidden - Euthanized
    Changing site layout
    Modification of logo to include address
      A text address was added to the existing logo using GIMP by the students
  A few small bug fixes
    Animal statuses not changing
    Contact page not sending emails

## Slide 10: Release
We are currently working on making the website live
Administrators will receive documentation on how to use the site
  Video documentation for editing the site
  User's manual

## Slide 11: Questions?